Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 june 2026 |
| --- | --- |
| Team ID |  |
| Project Name | HOUSE RENT |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog and Sprint Schedule as follows:

Product Backlog

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register an account using my name, email, password, and role. | 3 | High | Bhavishya Reddy |
| Sprint-1 | User Login | USN-2 | As a user, I can log in using valid credentials. | 2 | High | Bhavishya Reddy |
| Sprint-1 | Authentication | USN-3 | As a user, I can securely access my account after login. | 2 | High | Bhavishya Reddy |
| Sprint-2 | Property Listings | USN-4 | As a user, I can browse all available properties. | 3 | High | Bhavishya Reddy |
| Sprint-2 | Property Search | USN-5 | As a user, I can search properties using keywords or location. | 2 | High | Bhavishya Reddy |
| Sprint-2 | Property Filtering | USN-6 | As a user, I can filter properties by price, type, and location. | 2 | Medium | Bhavishya Reddy |
| Sprint-3 | Property Details | USN-7 | As a user, I can view detailed information about a property. | 3 | High | Bhavishya Reddy |
| Sprint-3 | Favorites/Wishlist | USN-8 | As a user, I can save properties to my favorites list. | 2 | Medium | Bhavishya Reddy |
| Sprint-3 | Property Inquiry | USN-9 | As a user, I can contact the property owner regarding a property. | 3 | High | Bhavishya Reddy |
| Sprint-4 | Booking Management | USN-10 | As a user, I can view my booking and inquiry history. | 2 | Medium | Bhavishya Reddy |
| Sprint-4 | Admin Dashboard | USN-11 | As an admin, I can access the admin dashboard. | 3 | High | Bhavishya Reddy |
| Sprint-4 | Property Management | USN-12 | As an admin, I can add new property listings. | 3 | High | Bhavishya Reddy |
| Sprint-5 | Property Management | USN-13 | As an admin, I can update existing property listings. | 2 | High | Bhavishya Reddy |
| Sprint-5 | Property Management | USN-14 | As an admin, I can delete property listings. | 2 | High | Bhavishya Reddy |
| Sprint-5 | User Management | USN-15 | As an admin, I can manage registered users. | 3 | Medium | Bhavishya Reddy |
| Sprint-5 | Inquiry Management | USN-16 | As an admin, I can view and manage user inquiries and bookings. | 3 | High | Bhavishya Reddy |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 5 Days | 20 May 2026 | 24 May 2026 | 15 | 24 May 2026 |
| Sprint-2 | 18 | 6 Days | 26 May 2026 | 31 May 2026 | 18 | 31 May 2026 |
| Sprint-3 | 20 | 6 Days | 02 Jun 2026 | 07 Jun 2026 | 20 | 07 Jun 2026 |
| Sprint-4 | 18 | 5 Days | 09 Jun 2026 | 13 Jun 2026 | 18 | 13 Jun 2026 |
| Sprint-5 | 16 | 4 Days | 14 Jun 2026 | 17 Jun 2026 | 16 | 17 Jun 2026 |

Velocity

Velocity represents the average number of story points completed during each sprint. For the House Hunt project, a total of 87 story points were completed across 5 sprints, resulting in an average velocity of 17.4 story points per sprint.

Velocity Calculation

Total Story Points Completed = 87

Number of Sprints = 5

Velocity = Total Story Points Completed ÷ Number of Sprints

Velocity = 87 ÷ 5

Velocity = 17.4 Story Points per Sprint

Interpretation

- The development team completed an average of 17.4 story points in each sprint.

- The velocity indicates a consistent development pace throughout the project.

- This metric helped in planning future sprints and estimating the completion of remaining features.

- The achieved velocity demonstrates efficient progress in implementing key functionalities such as user authentication, property listing management, property search and filtering, inquiry handling, and admin management features for the House Hunt application.

Burndown Chart

A Burndown Chart is a graphical representation of the amount of work remaining versus time. It is commonly used in Agile and Scrum methodologies to track project progress and determine whether the team is on schedule to complete the project within the planned timeframe.

For the House Hunt Project, the burndown chart tracks the remaining story points after each sprint. As work is completed, the remaining story points decrease until they reach zero at project completion.

Burndown Analysis

The burndown chart for the House Hunt Project shows a consistent and steady reduction in the remaining story points throughout all five sprints. The project began with 87 total story points, covering key functionalities such as user registration and login, property listing management, property search and filtering, property inquiry handling, favorites management, and admin operations.

Key Observations:

- Consistent progress was achieved across all sprints.

- No major backlog remained at the end of the project.

- Sprint goals were completed within the planned duration.

- The team maintained a healthy velocity throughout development.

- The House Hunt project was successfully completed and ready for deployment by the end of Sprint-5.